## Slide 1: ML/Ai prediction
Software engineering project
U3Core

## Slide 2: What is our project?
Detecting industrial hazards such as fire, smoke and oil leakage.
Alerting users when their IP, AI edge camera/s detect hazards
An online web app for viewing logs, sites and cameras.

## Slide 3: stakeholders
DigitaU3
Unnamed corporation/s

## Slide 4: User story
As a team at DigitalU3, we want the system to be able to be deployed seamlessly on either AI edge or cloud devices.
As a team at DigitalU3, we want the SMS/email alert system to be easily setup.
As a manager at unnamed corporation, I want the SMS alerts to arrive at my phone fast and securely.
As a manager at unnamed corporation, I want the detection alerts to detect hazards before they have caused significant damage
As a manager at unnamed corporation, I want to be able to securely view the logs for my sites in real time on an easy to interact with web application.

## Slide 5: DEmo

## Slide 6: Challenges
Challenges that we have been through

## Slide 7: Tools and frameworks
Frontend : Figma, vue.js, API endpoint calls, quasar
Backend : Neural networks, flask servers, websocket servers, RESTful calls and functions, Roboflow, Twilio, Postmark, AWS, SQL, docker, github pages
Organisation: Github

## Slide 8: teamwork
Unequal workload
  Causes: started with scheduling conflicts, later – also unfamiliarity with codebase, inability to pick up issues, tech stack, etc.
  Resolutions: Weekly meetings, rotating PM, team code overviews

## Slide 9: Timeline
Timeline from September to February

## Slide 10: Month to month workflow
Meeting teams
Working on the prelim tasks
Making a blueprint for the project
Start to study about required software tools
Training our model through yolov11
Building Docker so that code could be run easily
Setting up API end points
Building database using mySQL
September
October
January
November
Integrating our code with model
Designed frontend by Figma
Releasing beta
February
Continuously deploying front and backend
Documentation for devs

## Slide 11: communication with client
Communicate with Slack anytime we or client have something to ask. – Very poor on client side (vague requests, outrageous timelines)
Meeting every Friday to show our progress and get feedback from client.
Client gets code updates through a forked repo

## Slide 12: Communication with team
Meet every Monday and weekly PM assigns tasks.
Communicate on group chat so that we can discuss on a certain topic.
Discord and teams for communicating sensitive information, asking informal questions and requesting PR reviews. – Now migrating more important conversations to GitHub

## Slide 13: Continuous integration
Linting scripts
  Ensure code consistency for python and node
Building and testing scripts
  Run tests on specific part of code and ensure python scripts can be built

## Slide 14: Continuous deployment
Backend
  SSH into AWS with secrets
  Delete old code and clone new code in
  Run docker
Frontend
  Build with quasar
  Deploy the dist/spa built code to gh-pages
  Use FTP to send dist/spa built code to blue host to host on a subdomain of client’s

## Slide 15: What we need to implement
1. Proper user’s permissions for logs
2. No unpaid/unsigned up access to app/ pages
3. Minor aesthetic frontend changes as per client’s request

## Slide 16: What we have learned
1. How to proceed a large-scale project with a number of people.
2. How to use several software tools for the certain purposes. (Github, Figma, Docker etc.)
3. How can we communicate with (unhelpful) client as if an actual working – environment.
4. CI/CD
How to build a backend server / how to build a web app
Machine learning - NNs